Steve Nowicki  
CS410  
Project Progress Report  
11/14/2022

**Which tasks have been completed?**

Preliminary research on interacting with the API has been performed. A program to interact with the API has not yet been created. Research to find training data that will be associated with movie genres has also been performed, and Kaggle seems like a promising source. All other tasks from the proposal remain uncompleted.

**Which tasks are pending?**

Create a basic program to interact with the API – 4 hrs

Implement classification code – 8 hrs

Test/document code – 4 hrs

Create presentation – 4 hrs

**Are you facing any challenges?**

Just time constraints currently. Sickness in the family set the project back, but everyone is healthy now.